# I need a responsive company website with Home, About and Con

Status: Approved by reviewer
Run: ab4479d6 - 2026-10-08 15:02
Domains: frontend

# 1. Executive summary

I need a responsive company website with Home, About and Contact pages. Frontend only.

Project type: Mock project - medium complexity. Mock estimate.

At a glance: 2.5 FTE team, about 47 person-days of effort, about 7 weeks to deliver.

Reviewer: Solution matches the scope; security gap closed.

# 2. Solution architecture

Mock architecture: users reach a web application through a managed edge; services, data and (where needed) AI components run inside one cloud boundary.

## 2.1 High-level solution architecture diagram

High-level solution architecture

Cloud: To be confirmed. Boxes are grouped by layer and coloured by type (client system, proposed component, third-party, managed cloud service, AI, data store). Dashed boxes are recommended additions that the requirement did not state.

## 2.2 End-to-end data flow

Request / response

1. End users → CDN & edge: HTTPS request

2. CDN & edge → Load balancer + WAF: Route + filter

3. Load balancer + WAF → Web application: Serve app

4. Web application → Authentication: Sign in

5. Web application → End users: Rendered page

## 2.3 Major components

| Layer | Component | Technology | Type | Status | Purpose |
| --- | --- | --- | --- | --- | --- |
| Users & stakeholders | End users | - | actor | required | Mock: end users |
| Users & stakeholders | Admin users | - | actor | required | Mock: admin users |
| User / application layer | Web application | Next.js | proposed | required | Mock: web application |
| User / application layer | Authentication | Identity Platform | proposed | required | Mock: authentication |
| Cloud infrastructure & networking | CDN & edge | Cloud CDN | cloud service | recommended | Mock: cdn & edge |
| Cloud infrastructure & networking | Load balancer + WAF | Cloud Load Balancing | cloud service | recommended | Mock: load balancer + waf |
| Security | IAM & RBAC | Cloud IAM | cloud service | recommended | Mock: iam & rbac |
| Security | Secrets management | Secret Manager | cloud service | recommended | Mock: secrets management |
| Security | Encryption (TLS / at rest) | - | cloud service | required | Mock: encryption (tls / at rest) |
| Security | Audit logging | Cloud Audit Logs | cloud service | recommended | Mock: audit logging |
| Monitoring & operations | App & perf monitoring | Cloud Monitoring | cloud service | recommended | Mock: app & perf monitoring |
| Monitoring & operations | Central logging | Cloud Logging | cloud service | recommended | Mock: central logging |
| Monitoring & operations | Alerting | Cloud Monitoring | cloud service | recommended | Mock: alerting |

## 2.4 Requirement traceability

| Requirement | Delivered by |
| --- | --- |
| As described in the requirement | IAM & RBAC, Secrets management |
| Responsive | Web application, Authentication |
| Secure | IAM & RBAC, Secrets management |
| Maintainable | Web application, Authentication |

## 2.5 Key assumptions

Mock: single region deployment

Mock: corporate SSO is available

## 2.6 Recommended technology stack

| Layer | Technology | Purpose | Status |
| --- | --- | --- | --- |
| User / application layer | Next.js | Mock: web application | required |
| User / application layer | Identity Platform | Mock: authentication | required |
| Cloud infrastructure & networking | Cloud CDN | Mock: cdn & edge | recommended |
| Cloud infrastructure & networking | Cloud Load Balancing | Mock: load balancer + waf | recommended |
| Security | Cloud IAM | Mock: iam & rbac | recommended |
| Security | Secret Manager | Mock: secrets management | recommended |
| Security | Cloud Audit Logs | Mock: audit logging | recommended |
| Monitoring & operations | Cloud Monitoring | Mock: app & perf monitoring | recommended |
| Monitoring & operations | Cloud Logging | Mock: central logging | recommended |
| Monitoring & operations | Cloud Monitoring | Mock: alerting | recommended |

## 2.7 Security considerations

Mock: TLS everywhere, least-privilege IAM, secrets in a vault

## 2.8 Scalability and future enhancements

Scalability

Mock: stateless services scale horizontally

Future enhancements

Mock: add analytics warehouse once usage grows

# 3. Solution design

## Recommended architecture

Style: Mock architecture

Mock overview of the reviewed design.

Presentation: mock

Services: mock

## Agents used

frontend: needed for frontend

uiux: needed for frontend

security: needed for frontend

performance: needed for frontend

## Components

| Component | Responsibility | From |
| --- | --- | --- |
| Frontend module | Handles frontend concerns | frontend |
| Uiux module | Handles uiux concerns | uiux |
| Security module | Handles security concerns | security |
| Performance module | Handles performance concerns | performance |

## Recommended technology stack

| Category | Choice | Rationale | Alternatives | From |
| --- | --- | --- | --- | --- |
| frontend_framework | Next.js | SSR/SSG for fast, SEO-friendly pages | Astro, Nuxt | frontend |
| styling_ui | Tailwind CSS | Fast responsive layouts | CSS Modules | frontend |
| styling_ui | shadcn/ui | Accessible, unstyled primitives | Material UI | uiux |
| auth | Identity Platform | Managed authentication service | Auth0, Keycloak | security |
| testing_quality | Lighthouse | Core Web Vitals checks in CI | k6 | performance |

# 4. Resources and estimate

## Required human resources

| Role | FTE | Seniority | Responsibilities | Phases |
| --- | --- | --- | --- | --- |
| Frontend developer | 1 | mid | Mock: frontend developer work | Build |
| UI/UX designer | 0.5 | mid | Mock: ui/ux designer work | Build |
| Security engineer | 0.25 | senior | Mock: security engineer work | Build |
| QA engineer | 0.5 | mid | Mock: testing | Testing |
| Project manager | 0.25 | senior | Mock: delivery | Discovery, Build, Testing |

Team size: 2.5 FTE across 5 roles.

## Required AI and technical resources

| Type | Resource | Purpose | Sizing |
| --- | --- | --- | --- |
| hosting | Vercel | Mock hosting | Pro plan |
| testing | Playwright | Mock E2E tests | CI runs |

No AI models or services are needed for this solution.

## Estimated development effort

| Phase | Roles | Low | Likely | High |
| --- | --- | --- | --- | --- |
| Discovery | Frontend developer, Project manager | 3 | 5 | 7 |
| Build | Frontend developer, UI/UX designer, Security engineer | 26.25 | 35 | 43.75 |
| Testing | QA engineer, Frontend developer | 5 | 7 | 10 |
| Total (person-days) |  | 34.25 | 47 | 60.75 |

About 2.4 person-months likely (20 working days per month).

## Estimated timeline

| Phase | Weeks | Duration | Depends on | Schedule |
| --- | --- | --- | --- | --- |
| Discovery | 1 | 1 wk | - | ███░░░░░░░░░░░░░░░░░░░░░ |
| Build | 2–5 | 4 wk | Discovery | ░░░██████████████░░░░░░░ |
| Testing | 6–7 | 2 wk | Build | ░░░░░░░░░░░░░░░░░███████ |

Total: about 7 weeks with the team above (range 5.1–9 weeks, following the effort range).

What could change the estimate:

Mock risk to estimate

# 5. Specialist findings

## frontend

Mock frontend design for the requirement.

Mock design note from the frontend agent.

## uiux

Mock uiux design for the requirement.

Mock design note from the uiux agent.

## security

Mock security design for the requirement.

Mock design note from the security agent.

Added MFA for admin users and rate limiting on all authentication endpoints.

## performance

Mock performance design for the requirement.

Mock design note from the performance agent.

# 6. Alternatives

Listed per technology choice in section 3.

# 7. Risks

| Risk | Severity | Likelihood | Mitigation | From |
| --- | --- | --- | --- | --- |
| Mock frontend risk | low | low | Review during pilot | frontend |
| Mock uiux risk | low | low | Review during pilot | uiux |
| Mock security risk | low | low | Review during pilot | security |
| Mock performance risk | low | low | Review during pilot | performance |

# 8. Quality score

Overall: 88.0/100

| Dimension | Weight % | Score |
| --- | --- | --- |
| requirement_fit | 25.0 | 88 |
| architecture | 20.0 | 88 |
| accessibility | 15.0 | 88 |
| security | 15.0 | 88 |
| performance | 15.0 | 88 |
| maintainability | 10.0 | 88 |

# 9. Assumptions

Mock analysis: replace with a real model for meaningful output

frontend: mock assumption

uiux: mock assumption

security: mock assumption

performance: mock assumption

Mock estimate: replace with a real model for meaningful numbers

# 10. Review history

| Round | Decision | Score | Findings (severity) |
| --- | --- | --- | --- |
| 1 | REWORK | 74.0 | high: No MFA or rate limiting on authentication endpoints |
| 2 | APPROVED | 88.0 | low: Add a component diagram |